## Slide 1: Project Initiation Phase

## Slide 2: Project Initiation
Systematic initiation results in Ultimate Success for any project
This phase describes the tasks such as assembling the Team,
Defining Business case,
Client and Market Research,
Scope Time and Cost Estimation,
The Three elements as People, Process and Product

## Slide 3: People
Describe Your Team based on Project Requirements and Deliverables
Skills Required
Relevant Experience
Stakeholders
Availability of Resources
Budget Required to get the Team on Board

## Slide 4: Process
Outlining the Project Activities
Deliverables
Methodology to be adopted
Size of the Project
Scope Time Line and Budget
Right Team (Dedicated Team or Shared Team of Developers)
Clients and Stakeholder’s Role
Tools :
Need to be identified at the beginning of the Project …..Contd

## Slide 5: Tools Contd…
Resource Planning and Management
Project Planning on Time Scale
Collaboration
Communication
Project Internal Task management
Risk
Thinking and Planning for all possible Risks is mandatory
Highlight Possible Risks
Pre-Mortem session with Team members
Identify expected and unexpected (Worst Case analysis) Risks

## Slide 6: Product
Requirement Analysis
Scope and Deliverables
Setting Deliverables (Format, Shape and Size and Specs)
Change Management
Timeline
Dependency
Budget
Setting Measures of Success (Bottle necks, Progress, Review)
Core Deliverable
Satisfaction (Team and Clients)
Timely Delivery
Within the Budget

## Slide 7: Business Case
Preface
Table of Contents
Executive Summary
Business drivers
Cost Benefit and Risk Analysis
Conclusion

## Slide 8: Project Initiation Other Phases
Feasibility Study
Project Charter
Team Building
Project office
Periodic Review

## Slide 9: Strategic project Selection
Financial Analysis
Strategic Objective Analysis
Problem Solving Bature
Opportunity Analysis
Requirement Analysis
Time Frame Analysis
Weighted Scoring Model

## Slide 10: ROI
ROI= (Gain -Investment Cost )/ Investment Cost
Strategic Objective Analysis: How well project supports Organization ….Service based Org.
Problem Solving : Improves the state of the Organization
Opportunity analysis: To help Govt policies in making benefit
Weighted scoring: To select based on multiple available Options
Multi factor analysis

## Slide 11: Project Selection Model
Non Numeric Project Selection Model
Numeric project Selection Model
Non Numeric
The Sacred Cow
The Operating necessity: go get it
Competitive Necessity
Product Line Extension
Comparative Benefit (Choose Best from the Available choice)
Q- Sort Model (Choose from Good-Fair-Poor)

## Slide 12: Numeric Models
Pay Back Period: Time Period required to generate the returns
Accounting Rate of Return
Break even Analysis
Cost Benefit Analysis
Net Present Value
Internal Rate of Return

## Slide 13: Pay Back period
Time Period required to Generate enough returns to recover initial Investment
Projects with less PBP are selected as they are considered as Low Risk where as
Longer PBP are considered as high Risk Projects

## Slide 14: ARR Accounting Rate of Return
Percentage of Earnings of the investment in particular project .
It states the maximum accounting Return than the minimum Rate of Return set by the Management.
Whole Economic Life of the Project

## Slide 15: Break Even Analysis:
Stage at which project will be profitable
It is Financial Calculation to determine Number of Products or services company should sell to cover the cost.
Breakeven is situation where the income and expenditure Match
It helps to identify relationship between variable Cost Fixed Cost and revenue
A break-even analysis is a financial calculation that weighs the costs of a new business, service or product against the unit sell price to determine the point at which you will break even. In other words, it reveals the point at which you will have sold enough units to cover all of your costs.

## Slide 16: Break Even Analysis for
New Project : BEA helps to identify viability of the project, Real Idea of the cost and pricing strategy.
New Product: Need to be carried out if new product is going to add some expenses.
New Business Model: switching from wholesale to retail. How much selling price will change

## Slide 17: Cost Benefit Analysis
Expenses and returns are listed and based on that ROI, IRR(Internal Rate of Return, NPV and Payback Period are determined.
Advantages:
Feasibility of the Project
Help to compare Projects
Evaluation of Opportunity cost
Sensitivity analysis

## Slide 18: Project Portfolio
Identify Business Goals and Strategy
- Action Plan , align with Org Vision
- Inventory of current projects (On going, On hold, Stalled etc.
- availability of resources
Establish PMO: Balance with all resources and facilities
Develop Project Evaluation Criteria
- whether it drives business goals, what are tangible outcomes, Project Risk-Return Profile, required additional resources
Develop Risk Management strategy
Invest in Project Portfolio Process Solution